PROJECT PLANNING PHASE

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Product Backlog, Sprint Schedule, and Estimation

Project Flow

Data Preparation → Import Set → Transform Map → Data Transformation → Validation & Testing → Error Handling

ServiceNow Project: Import Data Using Transform Maps (Spreadsheet)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a user, I want to prepare the spreadsheet with the required data and column names so that the data can be imported correctly. | 2 | High | Team Member 1 |
| Sprint-1 | Import Set | USN-2 | As a user, I want to upload the spreadsheet into the import set so that the source data is available in ServiceNow. | 2 | High | Team Member 2 |
| Sprint-2 | Transform Map | USN-3 | As a user, I want to create a Transform Map and map the spreadsheet fields to the target table so that the data is transformed correctly. | 3 | High | Team Member 1 |
| Sprint-2 | Data Transformation | USN-4 | As a user, I want to configure field mappings and transform scripts so that the imported data is processed correctly. | 3 | Medium | Team Member 2 |
| Sprint-3 | Validation & Testing | USN-5 | As a user, I want to test and validate the transformed records so that I can verify that the imported data is accurate and complete. | 2 | High | Team Member 1 |
| Sprint-3 | Error Handling | USN-6 | As a user, I want to identify and fix import errors so that all valid records are successfully imported. | 2 | Medium | Team Member 2 |